DROP

Multi-Disc ROM Support

Implementation Plan

April 2026

Scope Unified multi-disc game handling across import, storage, and launch for PS1, PS2, and GameCube emulation. Zero-config experience where multi-disc games appear as a single library entry and disc swapping is handled automatically.

# 1. Problem Statement

Drop currently treats each disc of a multi-disc game as a separate library entry. A 4-disc game like Legend of Dragoon appears as four individual games in the store and library, each requiring its own import, metadata fetch, and launch configuration. This is confusing for users and makes disc-swapping impossible since no relationship exists between the discs.

Your library has 7 multi-disc titles across three consoles: 5 on PS1 (including a 4-disc game), 1 on PS2, and 1 on GameCube. The solution must handle all three systems with their different emulators (DuckStation, PCSX2, Dolphin) and disc-swap capabilities.

| Game | System | Discs | Emulator |
| --- | --- | --- | --- |
| Legend of Dragoon | PS1 | 4 | DuckStation |
| Metal Gear Solid | PS1 | 2 | DuckStation |
| Wild Arms 2 | PS1 | 2 | DuckStation |
| Xenogears | PS1 | 2 | DuckStation |
| G-Police | PS2 | 2 | PCSX2 |
| Tales of Symphonia | GameCube | 2 | Dolphin |

# 2. Design Goals

- Single library entry — Multi-disc games appear as one game with one metadata entry, one set of images, and one Play button.

- Zero-config disc swapping — The user clicks Play and the emulator receives all disc information automatically. No manual .m3u creation required.

- Backward compatible — Existing single-disc games and non-emulator games are unaffected. The schema changes are additive.

- Emulator-aware — DuckStation gets an .m3u playlist; PCSX2 (no .m3u support) launches Disc 1 with a note; Dolphin gets an .m3u where supported.

- Dual-surface — Both web (Nuxt) and desktop (Tauri) surfaces handle the feature correctly per the Dual-Surface Rule.

# 3. Architecture Overview

The feature touches three layers: the server (import grouping, schema, API), the client (process manager, .m3u generation), and the library providers (disc detection in folder structure).

## 3.1 Disc Detection Strategy

Multi-disc games follow a consistent naming convention: the folder name contains a (Disc N) suffix. The Filesystem provider can detect this pattern and group folders that share the same base name.

Detected pattern:

PS1/Legend of Dragoon, The (USA, Canada) (Disc 1)/

PS1/Legend of Dragoon, The (USA, Canada) (Disc 2)/

PS1/Legend of Dragoon, The (USA, Canada) (Disc 3)/

PS1/Legend of Dragoon, The (USA, Canada) (Disc 4)/

Grouped as: "Legend of Dragoon, The (USA, Canada)"

Disc paths: [Disc 1 folder, Disc 2 folder, Disc 3 folder, Disc 4 folder]

## 3.2 Data Model Changes

The LaunchConfiguration model gains a new discPaths field to store ordered disc file paths. The existing command field continues to hold the emulator launch command with the {rom} placeholder, but {rom} now resolves to an .m3u file instead of a single ROM when multiple discs are present.

Schema addition (content.prisma):

model LaunchConfiguration {

launchId            String   @id @default(uuid())

name                String

command             String

platform            Platform

emulatorId          String?

emulatorSuggestions String[]

// NEW: Ordered list of disc file paths for multi-disc games.

// Empty for single-disc games. Paths are relative to the

// game install directory.

discPaths           String[] @default([])

versionId           String

gameVersion         GameVersion @relation(...)

}

## 3.3 .m3u Generation (Client-Side)

The Tauri process manager generates a temporary .m3u file at launch time when discPaths has more than one entry. The .m3u is written to the game install directory and passed to the emulator via {rom}. This keeps the server stateless about launch mechanics.

Process manager flow:

1. Read LaunchConfiguration.discPaths from DB

2. If discPaths.len() > 1:

a. Resolve each path to absolute (game_install_dir + disc_path)

b. Write .m3u file to game_install_dir/game_id.m3u

c. Set {rom} = path to .m3u file

3. If discPaths.len() == 1 or 0:

a. Use existing single-ROM behavior (unchanged)

# 4. Implementation Phases

Phasing Strategy Three phases, each independently shippable. Phase 1 handles the common case (PS1 with DuckStation). Phase 2 extends to other emulators. Phase 3 adds import-time automation.

## Phase 1: Schema + Client .m3u Generation

The minimum viable feature. Multi-disc games can be manually imported as a single entry with disc paths, and the client generates .m3u files at launch.

### 1a. Schema Migration

- Add discPaths String[] @default([]) to LaunchConfiguration in content.prisma

- Run Prisma migration. Existing records get empty arrays (backward compatible).

- Update the version import API to accept discPaths in the launches array body.

### 1b. Process Manager Changes (Rust)

- In process_manager.rs, after resolving the emulator launch config, check if discPaths has multiple entries.

- If multi-disc: write a temporary .m3u file listing absolute paths to each disc image.

- Replace {rom} with the .m3u path instead of a single ROM path.

- Clean up the .m3u file after the emulator process exits.

New Rust function:

fn generate_m3u(

game_install_dir: &Path,

game_id: &str,

disc_paths: &[String],

) -> Result<PathBuf, ProcessError> {

let m3u_path = game_install_dir.join(

format!(".drop-{}.m3u", game_id)

);

let contents: Vec<String> = disc_paths.iter()

.map(|p| game_install_dir.join(p)

.to_string_lossy().to_string())

.collect();

fs::write(&m3u_path, contents.join("\n"))?;

Ok(m3u_path)

}

### 1c. Emulator Compatibility Layer

Not all emulators support .m3u. The client needs an emulator capability check:

| Emulator | .m3u Support | Fallback |
| --- | --- | --- |
| DuckStation | Full | N/A |
| Dolphin | Partial (standalone) | Launch Disc 1 |
| PCSX2 | None | Launch Disc 1, user swaps manually |
| mGBA / Snes9x / etc. | N/A | Single-disc systems |

When .m3u is not supported, the client launches with just the first disc path and logs a warning. No user-facing error — the game still launches.

## Phase 2: Import-Time Disc Grouping

Automates the detection and grouping of multi-disc folders during library scanning and game import.

### 2a. Filesystem Provider: Disc Grouping

Modify FilesystemProvider.listGames() to detect (Disc N) patterns and return grouped entries instead of individual disc folders.

// Before: returns 4 entries

['Legend of Dragoon (Disc 1)', 'Legend of Dragoon (Disc 2)',

'Legend of Dragoon (Disc 3)', 'Legend of Dragoon (Disc 4)']

// After: returns 1 entry with disc metadata

[{ name: 'Legend of Dragoon', discs: [

'Legend of Dragoon (Disc 1)',

'Legend of Dragoon (Disc 2)',

'Legend of Dragoon (Disc 3)',

'Legend of Dragoon (Disc 4)',

] }]

### 2b. Import API Extension

- The game import endpoint detects disc groups and creates a single Game entry.

- The version import endpoint accepts discPaths alongside the launch config.

- Auto-resolves ROM files within each disc folder by matching emulatorSuggestions extensions.

### 2c. Unimported Games UI

- The admin import page shows grouped games with a disc count badge.

- The version preload endpoint returns files from all disc folders, tagged by disc number.

- Import wizard shows disc order and lets the admin reorder if needed.

## Phase 3: Client UX Polish

Quality-of-life improvements for the end user.

- Disc indicator — Show a subtle "4 discs" badge on multi-disc game cards in the library and store.

- Cloud save awareness — The RetroArch/emulator save path convention already isolates by game_id, so disc swaps share the same save directory. Document this.

- Launch option — If the user wants to start from a specific disc (e.g., resuming Disc 3), add a dropdown to the Play button: "Play from Disc 1" / "Play from Disc 3".

- Cleanup — Delete temporary .m3u files on emulator exit, not just on next launch.

# 5. Files Changed

## Server (drop-server)

| File | Change | Phase |
| --- | --- | --- |
| prisma/models/content.prisma | Add discPaths field to LaunchConfiguration | 1 |
| server/internal/library/providers/filesystem.ts | Disc grouping in listGames() | 2 |
| server/internal/library/index.ts | Multi-disc file resolution in fetchUnimportedVersionInformation() | 2 |
| server/api/v1/admin/import/version/index.post.ts | Accept discPaths in launch config body | 1 |
| server/api/v1/admin/import/game/index.post.ts | Handle grouped disc folders as single game | 2 |

## Client (drop-app)

| File | Change | Phase |
| --- | --- | --- |
| src-tauri/process/src/process_manager.rs | m3u generation + {rom} substitution | 1 |
| src-tauri/process/src/m3u.rs (new) | generate_m3u() function | 1 |
| src-tauri/remote/src/lib.rs | Register m3u module | 1 |

# 6. Testing Strategy

### Phase 1 Smoke Test

- Manually import Xenogears as a single game with discPaths pointing to both disc folders.

- Launch via DuckStation — verify .m3u is generated and DuckStation sees both discs.

- Verify in-game disc swap prompt works (Xenogears asks to swap at end of Disc 1).

### Phase 2 Integration Test

- Add the PS1 library and verify Legend of Dragoon appears as 1 game (not 4) in unimported list.

- Import it — verify all 4 disc paths are stored in the LaunchConfiguration.

- Launch and confirm .m3u contains all 4 discs in order.

### Edge Cases

- Mixed naming — "Metal Gear Solid (USA) (Disc 1) (Rev 1)" has extra suffixes after the disc number. The regex must handle this.

- Single-disc game with (Disc 1) — Some games have one disc labeled "(Disc 1)". Treat as single-disc (discPaths has 1 entry, no .m3u generated).

- PCSX2 fallback — Verify G-Police launches Disc 1 correctly when .m3u is not supported.

- Existing imports — Games already imported as separate entries are unaffected. A future migration tool could merge them.

# 7. Disc Detection Regex

The regex must extract the base game name and disc number from folder names, handling various suffixes:

Pattern: /^(.+?)\s*\(Disc\s+(\d+)\)(.*)$/i

Captures:

Group 1: Base name ("Legend of Dragoon, The (USA, Canada)")

Group 2: Disc number ("1", "2", etc.)

Group 3: Trailing suffixes (" (Rev 1)", etc.)

Examples:

"Legend of Dragoon, The (USA, Canada) (Disc 1)"

=> base: "Legend of Dragoon, The (USA, Canada)", disc: 1

"Metal Gear Solid (USA) (Disc 2) (Rev 1)"

=> base: "Metal Gear Solid (USA)", disc: 2, suffix: " (Rev 1)"

"Tales of Symphonia (USA) (Disc 1)"

=> base: "Tales of Symphonia (USA)", disc: 1

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| PCSX2 adds .m3u support in future update | Low | Already coded as fallback; just flip the capability flag |
| Non-standard disc naming (no parentheses) | Medium | Regex miss = game imports as separate entries (current behavior). No regression. |
| .m3u file left behind after crash | Low | Prefix with .drop- and clean on next launch |
| Disc order wrong in folder listing | Medium | Sort by extracted disc number, not alphabetically |
| GameVersion model assumes 1 folder = 1 version | High | Phase 2 must handle multi-folder versions carefully; may need a discFolders field on GameVersion |